Front End Developer/UI/UX

Konrad

Mark

Back End Developer/Database/Logic

Zishan

Sergio

QA/Tester

Sergio

Product Manager/Architect

Trinidad

Initial Project Schedule

January – Planning

February – Organizing

March – Monitoring

April – Adjusting

Initial Project Effort Estimate

Organic: Effort = [3.2 X (2000) ^1.05] X PROD (1.58(Low)) = 14,787

Actual Project Effort

Organic: Effort = [3.2 X (4701) ^1.05] X PROD (1.58(Low)) = 36,273

Project Experience Conclusion

Positive outcomes include an increase in experience. Experience in working with others in a team, working on multi-person projects, and working with a practical application of software engineering.

Negative outcomes include nothing.